Work Log

26th Dec 2016:
- Implimenting Tfidf::searchDocument:
  Begun with function header and arguments and initialising a timer. Problem: One of the arguments is std::priority_queue<MapEntry> and I don’t have a MapEntry.h file. Switching task to implimenting MapEntry.h.
- Implimenting MapEntry.h: STATUS=BASIC IMPLIMENTATION COMPLETE
  Problems with implimenting MapEntry:
  1. Use of the class AbsCoord. STATUS=DONE
  2. Use of the class RRCoord. STATUS=BASIC
  3. Use of the class RANSACLine. STATUS=BASIC
  Creating a simple MapEntry.h and commenting out these 3 problem lines. Returning to Implimenting Tfidt::searchDocument task.
- Implimenting Tfidf::searchDocument:
  Getting the empty shell of Tfidf::searchDocument to compile and run. Uncommenting ‘classifyGoalArea’ function call in GoalMatcher.cpp and adding 2 extra function arguments: landmark_tf and landmark_pixLoc. Uncommenting ‘classifyGoalArea’ function prototype in ClassifyGoalArea.h and adding the 2 additional arguments. Uncommenting ClassifyGoalArea.cpp contents. Commenting out Tfidf::loadMap. Attempting to iron out bug preventing compiling. Almost there, seems to be just one more error to get rid of: a linking error due to too many instances of tfidf. Creating a ClassifyGoalArea class to fix this.
28th,30th Dec 2016:
- Implimenting Tfidf::searchDocument contents:
  Problem: unknown variable named idf (Inverse document frequency). It is a local class variable that seems to be initialised by load document. Switching task to implimenting Tfidf::loadMap function.
- Implimenting Tfidf::loadMap: STATUS=IMPLIMENTED, BUT NOT TESTED
  Realised now is the time to transfer all my code across to the Goal Detector Module.
- Transferring all code across to the GoalDetector module: STATUS=COMPLETED
  All SurfDetection code was transferred across successfully. The only modification required was that the Classified Image came in as a shared pointer instead of just as a reference. Therefore, all the subsequent functions were modified to receive a shared_ptr. Remaining task is to transfer across working GoalMatcher code and modify it’s structure so that it matches rUNSWift’s GoalMatcher.cpp setup with a process function and a ClassifyGoal function.
  Lesson: when creating an object with no constructor arguments, you do not insert empty brackets.
- TODO: Continue implementing MapEntry.h. Need to find a way to implement AbsCoord in a way that can read the current Goals.map file we have. Found the class Self in FieldObject.h. Will need to emit that.
1st Jan 2017:
- Implimented AbsCoord in a way that should be compatable with Nubot’s self class, and added it to the MapEntry.h file.
- Copied across RRCoord without worrying how it would connect with Nubots.
- TODO: Continue working on MapEntry.h by understanding how to impliment RANSACLine (specifically understanding what to do about the class ‘point’ within Nubots.)
2nd Jan 2017:
- Finished implmenting MapEntry.h, and got it running right from goalMatcher.loadMap in GoalDetector.
- TODO: Need to impliment the two AddDocumentToCorpus functions so that the Tfidf::loadMap function will be complete. Then Tfidf::searchDocument can be continued.
3rd Jan 2017:
- Implimented the two Tfidf::AddDocumentToCorpus functions.
- Problem: at line 95, the .log() function does not work. Fixed. Eigen3 library has done away with cwise, and instead has replaced it with .array(). STATUS=SUCCESS
4th Jan 2017:
- Continuing implimentation of Tfidf::searchDocument function. STATUS=PAUSED
- Frequency histogram working.
- TODO: Tfidf::AddDocumentToCorpus function does not seem to be adding any documents, so this needs to be tested. STATUS=SUCCESS
6th Jan 2017:
- Tested and verified Tfidf::AddDocumentToCorpus function.
- Finished Tfidf::searchDocument function, however since my test image won’t match any maps, I don’t know if it works well or not. STATUS=IMPLIMENTED, NOT TESTED
- TODO: Complete GoalMatcher::classifyGoalArea and GoalMatcher::process functions.
9th Jan 2017:
- GoalMatcher::classifyGoalArea function completed. STATUS=SUCCESS
- GoalMatcher::process function completed. STATUS=SUCCESS
- TODO: impliment Vocab::learn function, learn about feature descriptor, add test image to map so a successful match can be achieved, find a realistic goal image and test
10th Jan 2017:
Trying to understand the processes in Tfidf::addDocumentToCorpus and Tfidf::searchDocument when beginning with an empty map file, and how it adds the first few images it sees to that database. Stuck on what happens when tfidf_doc is calculated, since the result is a vector of zeros, due to the first image’s term frequency (tf) being essentially multiplied by it’s inverse...any highs in tf are cancelled out by corresponding lows in the inverse tf.
11th Jan 2017:
Problem from yesterday was caused by the first image being a perfect match for the idf calculated off that 1 image. This results in a zeros vector for tfidf_query and tfidf_doc. When matching score is calculated this results in a divide by zero (now fixed) and returns a zero score, even when the match is perfect.