Work Log

26th Dec 2016:
- Implimenting Tfidf::searchDocument:
  Begun with function header and arguments and initialising a timer. Problem: One of the arguments is std::priority_queue<MapEntry> and I don’t have a MapEntry.h file. Switching task to implimenting MapEntry.h.
- Implimenting MapEntry.h: STATUS=BASIC IMPLIMENTATION COMPLETE
  Problems with implimenting MapEntry:
  1. Use of the class AbsCoord. STATUS=DONE
  2. Use of the class RRCoord. STATUS=BASIC
  3. Use of the class RANSACLine. STATUS=BASIC
  Creating a simple MapEntry.h and commenting out these 3 problem lines. Returning to Implimenting Tfidt::searchDocument task.
- Implimenting Tfidf::searchDocument:
  Getting the empty shell of Tfidf::searchDocument to compile and run. Uncommenting ‘classifyGoalArea’ function call in GoalMatcher.cpp and adding 2 extra function arguments: landmark_tf and landmark_pixLoc. Uncommenting ‘classifyGoalArea’ function prototype in ClassifyGoalArea.h and adding the 2 additional arguments. Uncommenting ClassifyGoalArea.cpp contents. Commenting out Tfidf::loadMap. Attempting to iron out bug preventing compiling. Almost there, seems to be just one more error to get rid of: a linking error due to too many instances of tfidf. Creating a ClassifyGoalArea class to fix this.
28th,30th Dec 2016:
- Implimenting Tfidf::searchDocument contents:
  Problem: unknown variable named idf (Inverse document frequency). It is a local class variable that seems to be initialised by load document. Switching task to implimenting Tfidf::loadMap function.
- Implimenting Tfidf::loadMap: STATUS=IMPLIMENTED, BUT NOT TESTED
  Realised now is the time to transfer all my code across to the Goal Detector Module.
- Transferring all code across to the GoalDetector module: STATUS=COMPLETED
  All SurfDetection code was transferred across successfully. The only modification required was that the Classified Image came in as a shared pointer instead of just as a reference. Therefore, all the subsequent functions were modified to receive a shared_ptr. Remaining task is to transfer across working GoalMatcher code and modify it’s structure so that it matches rUNSWift’s GoalMatcher.cpp setup with a process function and a ClassifyGoal function.
  Lesson: when creating an object with no constructor arguments, you do not insert empty brackets.
- TODO: Continue implementing MapEntry.h. Need to find a way to implement AbsCoord in a way that can read the current Goals.map file we have. Found the class Self in FieldObject.h. Will need to emit that.
1st Jan 2017:
- Implimented AbsCoord in a way that should be compatable with Nubot’s self class, and added it to the MapEntry.h file.
- Copied across RRCoord without worrying how it would connect with Nubots.
- TODO: Continue working on MapEntry.h by understanding how to impliment RANSACLine (specifically understanding what to do about the class ‘point’ within Nubots.)
2nd Jan 2017:
- Finished implmenting MapEntry.h, and got it running right from goalMatcher.loadMap in GoalDetector.
- TODO: Need to impliment the two AddDocumentToCorpus functions so that the Tfidf::loadMap function will be complete. Then Tfidf::searchDocument can be continued.
3rd Jan 2017:
- Implimented the two Tfidf::AddDocumentToCorpus functions.
- Problem: at line 95, the .log() function does not work. Fixed. Eigen3 library has done away with cwise, and instead has replaced it with .array(). STATUS=SUCCESS
4th Jan 2017:
- Continuing implimentation of Tfidf::searchDocument function. STATUS=PAUSED
- Frequency histogram working.
- TODO: Tfidf::AddDocumentToCorpus function does not seem to be adding any documents, so this needs to be tested. STATUS=SUCCESS
6th Jan 2017:
- Tested and verified Tfidf::AddDocumentToCorpus function.
- Finished Tfidf::searchDocument function, however since my test image won’t match any maps, I don’t know if it works well or not. STATUS=IMPLIMENTED, NOT TESTED
- TODO: Complete GoalMatcher::classifyGoalArea and GoalMatcher::process functions.
9th Jan 2017:
- GoalMatcher::classifyGoalArea function completed. STATUS=SUCCESS
- GoalMatcher::process function completed. STATUS=SUCCESS
- TODO: impliment Vocab::learn function, learn about feature descriptor, add test image to map so a successful match can be achieved, find a realistic goal image and test